PRODUCT IMPLEMENTATION BRIEF

Shugulika AI Interview Agent

End-to-end MVP workflow, safeguards, cost model, and rollout plan

Document status: MVP implementation plan

Prepared for: Shugulika product, engineering, HQ operations, and recruitment teams

Pricing verified: 27 July 2026

Recommended pilot model: GPT-Realtime-2.1

Recommended interview length: 10 minutes

RECOMMENDATION Extend Shugulika’s existing interview workflow with a live_ai_voice mode. Generate and freeze a staff-approved interview plan before the candidate session; use live speech-to-speech for the interview; transcribe and analyse the evidence afterward; and require a recruiter to make every hiring-stage decision.

# Decision summary

- Use browser WebRTC and GPT-Realtime-2.1 for the first controlled pilot.

- Use four or five frozen core questions, with at most one neutral clarification follow-up per question.

- Record candidate audio privately and transcribe after the session unless live captions are required.

- Generate evidence-linked rubric notes, but never allow AI to advance or reject a candidate automatically.

- Budget approximately USD 0.50–0.60 per ten-minute full-model interview; reserve USD 0.75 internally.

# 1. Objective and MVP boundaries

The objective is to give candidates a natural, voice-based structured interview similar to a modern conversational voice assistant while preserving the consistency, auditability, and human oversight required for recruitment.

## What the MVP includes

- Employer interview preferences and a structured interview brief attached to the job order.

- AI-assisted question and rubric drafting after the job order has been approved.

- Staff preview, editing, approval, and versioned freezing of the interview plan.

- Candidate disclosure, explicit recording consent, microphone testing, and a ten-minute live interview.

- Private candidate-audio storage, post-interview transcription, and question-level evidence extraction.

- Recruiter review of the audio, transcript, evidence, and rubric before any pipeline decision.

- Token, model, prompt-version, duration, cost, user-action, and AI-action audit history.

## Explicit MVP non-goals

- No autonomous hiring, rejection, ranking, or pipeline-stage movement.

- No emotion, enthusiasm, honesty, personality, confidence, accent, or facial analysis.

- No unrestricted company-note instructions controlling candidate outcomes.

- No telephone or SIP interviewing in the first release; begin with the logged-in browser experience.

- No multilingual launch claim until each supported language and accent has passed recorded evaluation sessions.

DESIGN PRINCIPLE The live model conducts the conversation. A separate post-interview model organises evidence. A human recruiter makes the employment decision.

# 2. Employer inputs and controlled tailoring

Tailoring should happen at the job level before candidate invitations. The system creates a controlled context package from approved information rather than allowing the interviewer to browse or improvise company facts.

## Employer-facing interview section

Add the following fields to the job-order workflow, above final submission or inside the existing assessment/interview configuration:

- Use a Shugulika AI voice interview: yes or no.

- Interview language and maximum duration; default to ten minutes.

- Role priorities and must-have competencies.

- Specific topics or questions the employer wants covered.

- A realistic role or company scenario for a situational question.

- Relevant company values or working principles.

- Objective requirements to verify, such as licence, shift availability, or job location.

- Short additional employer notes intended specifically for the interview.

## Approved context package

| Context source | Included information |
| --- | --- |
| Job | Title, seniority, department, description, responsibilities, required and preferred skills, location, and recruitment path. |
| Company | Verified name, industry, short approved description, relevant working environment, and approved values. |
| Interview brief | Role priorities, competencies, required topics, realistic scenario, approved terminology, and specific job-related notes. |
| Excluded | Private recruiter notes, unsupported website claims, protected characteristics, outcome instructions, and unrelated personal information. |

Employer notes must be treated as untrusted source data, not as system-level instructions. Staff should receive a warning when notes contain protected-trait preferences, outcome directives, unrelated personal requests, or instructions that conflict with the interview policy.

# 3. Staff approval and interview-plan generation

After the job order is approved, Shugulika generates a draft interview plan. The preferred MVP design uses a structured-output text model for planning and reserves the realtime model for the actual conversation.

- Generate the draft. Create four or five core questions, competency mapping, expected evidence, rubric anchors, timing, and an allowed clarification policy.

- Show the source. Display which job field, company field, or employer note led to each question.

- Require human editing. Staff can rewrite, add, remove, reorder, or neutralise questions before use.

- Approve and freeze. Save an immutable question, rubric, context, model, and prompt snapshot.

- Assign consistently. Every candidate for the same approved version receives the same core questions and rubric.

FAIRNESS CONTROL The agent may adapt the wording for clarity and ask bounded follow-ups, but it must not replace the frozen core questions with different competencies for different candidates.

# 4. End-to-end workflow

- Employer submission. Employer submits the job order and interview brief.

- HQ or franchise staff review. Staff validates the job, removes inappropriate notes, and approves the job for recruitment.

- Plan generation. AI drafts the interview plan and rubric from the approved context package.

- Plan approval. Staff edits and freezes the plan; the version becomes auditable and candidate-consistent.

- Recruiter assignment. The recruiter assigns the approved interview to a candidate and sets the invitation window.

- Candidate preparation. Candidate sees the AI disclosure, recording notice, retention terms, consent control, and device test.

- Live voice interview. The browser connects through a short-lived session credential and conducts the timed interview.

- Processing. Candidate audio is uploaded privately, transcribed, aligned to questions, and checked for incomplete turns.

- AI evidence review. A separate model returns a structured, evidence-linked rubric summary with confidence and review flags.

- Human review. The recruiter listens, reads, corrects transcript issues, records the decision, and then changes the candidate stage.

# 5. Ten-minute interview format

Complete formal consent and the microphone test before the interview clock starts. A ten-minute session should use four or five substantive core questions rather than trying to fit a longer questionnaire into a conversational format.

| Time | Interview stage |
| --- | --- |
| 0:00–0:30 | Welcome, AI disclosure, format reminder, and readiness confirmation. |
| 0:30–2:00 | Relevant experience and interest in the role. |
| 2:00–4:00 | Core technical or functional competency. |
| 4:00–6:00 | Job-specific scenario and problem solving. |
| 6:00–7:30 | Collaboration, ownership, or working approach. |
| 7:30–9:00 | Employer-priority or company-context question. |
| 9:00–9:30 | One targeted clarification where evidence is incomplete. |
| 9:30–10:00 | Final candidate comment and close. |

## Allowed live behaviour

- Ask one question at a time and keep interviewer turns short.

- Repeat or rephrase a question when the candidate asks.

- Ask for a concrete example or clarification of an unclear statement.

- Allow natural interruption and stop speaking when the candidate begins.

- Ask no more than one meaningful follow-up per core question.

- Finish gracefully when the server-authoritative clock reaches its limit.

## Prohibited live behaviour

- Coaching candidates toward the expected answer or revealing rubric anchors.

- Introducing unrelated competencies that were not approved in the plan.

- Promising advancement, rejection, employment, pay, or a recruiter outcome.

- Pressuring candidates to reveal sensitive personal information.

- Continuing indefinitely because the model has not completed every optional question.

# 6. Candidate experience and reliability

## Before the interview

- Clearly state that the interviewer is AI.

- Explain whether audio is recorded and how it will be used.

- Explain that a transcript and AI-assisted evidence summary may be created.

- State that a human recruiter makes the employment decision.

- Display the privacy-notice version and retention period.

- Capture explicit consent before enabling recording.

- Test microphone, speaker, browser permission, and connection quality.

- Offer a non-AI or reasonable alternative where policy or applicable law requires it.

## During the interview

- Show the job title, current interview stage, visible timer, microphone status, and connection state.

- Provide controls to mute, request repetition, report a technical issue, or leave the interview.

- Record the candidate microphone separately from generated interviewer audio.

- Save completed turns incrementally so that a single connection failure does not erase prior answers.

## Connection-failure behaviour

- Attempt one automatic reconnection using the same assignment.

- Pause the candidate-facing interview timer during a verified network interruption.

- Preserve completed questions and resume at the current question.

- Mark unrecoverable sessions as incomplete_technical, not failed or low-scoring.

- Allow staff to reschedule, reassign, or fall back to the existing asynchronous interview workflow.

# 7. Technical architecture

Use a browser-first WebRTC connection for the candidate experience. WebRTC handles microphone input and remote audio playback more reliably on uncertain networks than manually streaming browser audio over raw WebSockets.

| Layer | Responsibility |
| --- | --- |
| Candidate browser | Microphone permission, audio playback, visible controls, local candidate-track recording, and WebRTC connection. |
| Shugulika application server | Assignment validation, short-lived OpenAI session credential, approved prompt construction, tool endpoints, timer, audit events, and post-processing jobs. |
| OpenAI Realtime | Natural speech-to-speech interview, interruption handling, voice activity detection, and constrained function calling. |
| Supabase | Assignment state, immutable question snapshots, private recordings, transcripts, evaluations, reviews, audit events, and AI usage ledger. |

## Live session sequence

- Candidate opens the assigned interview.

- Shugulika verifies ownership, invitation status, expiration, consent readiness, and previous session state.

- The server creates a short-lived OpenAI session credential; the permanent API key never reaches the browser.

- The browser establishes WebRTC audio and a control-data channel.

- The server supplies the frozen interview plan, context snapshot, safety policy, language, duration, and allowed tools.

- The AI calls narrow server tools to start or complete questions, record a clarification, report a technical issue, and finish the session.

- Shugulika writes factual session events and usage values as they occur.

- The server ends the interview at the configured limit and starts private upload and post-processing.

## Recommended live tools

- start_question(question_snapshot_id)

- complete_question(question_snapshot_id, evidence_status)

- record_clarification(question_snapshot_id, reason)

- report_technical_issue(issue_type)

- finish_interview(completion_reason)

The server owns the source of truth. The model cannot invent question identifiers, change the approved rubric, extend the timer, complete a question twice, or change the candidate’s application stage.

# 8. Post-interview processing and recruiter review

## Transcription

For the MVP, transcribe the recorded candidate track after the session. This avoids continuous transcription cost when live captions are not needed and removes the need to identify speakers because the candidate and AI tracks are already separate.

- Store candidate audio in the existing private interview-recordings bucket.

- Run post-session transcription using GPT-4o Transcribe or the validated transcription model selected for the pilot.

- Merge candidate transcript segments with the known AI-question text and server timestamps.

- Retain links from every transcript segment to the relevant question and audio position.

- Flag low-confidence or apparently incorrect segments for recruiter verification against the audio.

## Structured AI evidence review

Use a separate text model with structured output. Do not use the live realtime model as the system of record for the final scorecard.

- Competency assessed.

- Relevant transcript evidence and audio timestamp.

- Question-level rubric level, such as 1–4.

- Short explanation tied directly to the supplied evidence.

- Confidence level.

- insufficient_evidence and possible_transcription_error flags.

- Suggested question for a future human interview where material evidence is missing.

## Recruiter decision

The recruiter reviews the recording, transcript, rubric evidence, and flags. The recruiter may correct transcript problems, override rubric observations, and record a reason. Only after that review may the recruiter advance, hold, or not select the candidate.

MANDATORY CONTROL No AI interview score, summary, or confidence value may directly call the candidate-stage transition function.

# 9. Reuse of the existing Shugulika interview foundation

Shugulika already has asynchronous interview templates, immutable question snapshots, assignments, consent, private recording metadata, recruiter reviews, and an append-only interview event log. The live voice agent should extend these records rather than create a parallel recruitment domain.

| Existing area | Action | Live-AI change |
| --- | --- | --- |
| Interview templates | Reuse | Add interview_mode, duration, language, model, prompt/rubric versions, and approval fields. |
| Template questions | Reuse | Add competency, rubric, source context, and follow-up policy. |
| Interview assignments | Reuse | Continue using candidate, application, job, organisation, consent, expiry, and status fields. |
| Question snapshots | Reuse | Freeze AI-generated or staff-edited questions and rubrics at assignment time. |
| Response attempts | Adapt | Use for candidate audio metadata or add a session-level recording reference. |
| Interview reviews | Reuse | Require recruiter completion and record any evidence overrides. |
| Interview events | Extend | Add plan, live-session, transcription, AI-evaluation, reconnect, and human-review events. |
| AI usage events | Extend | Add interview feature, audio modalities, cached tokens, transcription duration, assignment, job, and session references. |

## New live-specific records

interview_live_sessions

- Assignment, status, model, start/end time, duration, reconnect count, session reference, token breakdown, transcription usage, estimated cost, and prompt version.

interview_turns

- Session, question snapshot, speaker, transcript, timestamps, audio path, turn type, interruption state, and completion state.

interview_ai_evaluations

- Session, structured evidence, question-level rubric output, confidence and review flags, model, prompt/rubric version, and completion time.

job_interview_briefs

- Job order, structured employer inputs, original notes, sanitised approved brief, version, submitted by, approved by, and approval time.

# 10. Audit history

Audit records should distinguish human actions from AI and system events. Human actions include an actor user ID. AI events include the model, prompt version, rubric version, source session, and related job and assignment.

- Employer submitted or revised the interview brief.

- Staff sanitised or edited the brief.

- AI generated the draft plan.

- Staff edited, approved, or replaced the plan.

- Recruiter assigned, rescheduled, cancelled, or reissued the interview.

- Candidate viewed the disclosure and gave consent.

- Session started, question started, answer completed, clarification asked, or session ended.

- A permission error, network interruption, reconnection, upload failure, or technical incompletion occurred.

- Transcription and AI evidence review completed or failed.

- Recruiter opened the review, corrected evidence, overrode a rubric observation, completed review, and changed stage.

# 11. API cost model for a ten-minute interview

PRICING NOTE OpenAI does not bill a fixed interview credit. It bills text and audio tokens, and optional transcription separately. The following is a budgeting estimate based on official rates verified on 27 July 2026; actual usage must be reconciled from session usage events.

## Calculation assumptions

- Ten minutes total.

- Candidate speaks for approximately 6.5 minutes.

- AI interviewer speaks for approximately 3.5 minutes.

- Four or five core questions and approximately six AI responses.

- Static instructions and tools to preserve prompt caching.

- Post-interview candidate-track transcription.

- One structured post-interview evidence review.

## Base speech calculation

Candidate audio: 6.5 minutes × 600 tokens per minute = 3,900 input audio tokens.

AI audio: 3.5 minutes × 1,200 tokens per minute = 4,200 output audio tokens.

| Cost component | GPT-Realtime-2.1 | GPT-Realtime-2.1 mini |
| --- | --- | --- |
| Candidate audio | $0.1248 | $0.0390 |
| AI interviewer audio | $0.2688 | $0.0840 |
| Base live speech | $0.3936 | $0.1230 |
| Context, cache, text, and reasoning | $0.03–$0.08 | $0.01–$0.03 |
| Post-interview transcription | $0.02–$0.05 | $0.02–$0.05 |
| Structured evidence review | $0.02–$0.03 | $0.02–$0.03 |
| Expected total | $0.47–$0.56 | $0.17–$0.23 |
| Recommended internal reserve | $0.75 | $0.30 |

## Budget examples

| Volume | Full expected | Full reserve | Mini expected | Mini reserve |
| --- | --- | --- | --- | --- |
| 1 interview | $0.47–$0.56 | $0.75 | $0.17–$0.23 | $0.30 |
| 100 interviews | $47–$56 | $75 | $17–$23 | $30 |
| 1,000 interviews | $470–$560 | $750 | $170–$230 | $300 |

If continuous live captions are required, GPT-Realtime-Whisper costs USD 0.017 per minute. A full ten-minute stream can therefore add up to USD 0.17. If only committed candidate speech is transcribed, the estimated addition under the 6.5-minute assumption is approximately USD 0.11.

Question-plan generation is performed once per job version and should generally add only a few cents per job, then be amortised across all assigned candidates.

These amounts exclude Supabase storage and downloads, application hosting, email, SMS, and any third-party notification provider.

## Cost-control requirements

- Reserve one internal interview credit before the session and reconcile actual usage afterward.

- Store text, audio, cached-input, reasoning, transcription, and post-processing usage separately.

- Use a server-authoritative ten-minute limit with a small technical close-out allowance.

- Keep instructions, tools, and the approved plan static during the session to maximise caching.

- Track response.done usage for every realtime response and transcription usage for every completed segment.

- Alert HQ when actual cost exceeds the internal reserve or when reconnections create a new billable session.

- Pilot on the full model; move to mini only after comparative quality evaluation.

# 12. Safety, fairness, privacy, and human oversight

Employment is a high-impact domain. The system must preserve meaningful human review and must not infer workplace emotions, personal traits, or protected attributes from candidate audio or video.

## Required safeguards

- Same frozen core questions and rubric for every candidate assigned to the same job-plan version.

- Bounded clarification follow-ups that do not introduce a different competency.

- No autonomous stage transition, rejection, ranking, or final recommendation.

- No emotion, personality, honesty, enthusiasm, confidence, accent, biometric, or facial analysis.

- No scoring of fluency unless it is an approved and genuine job requirement.

- No protected-characteristic questions or inferences.

- Explicit AI and recording disclosure before the session.

- Private recordings, least-privilege row-level access, signed playback access, and defined retention deletion.

- Candidate-neutral handling of technical failures and transcription uncertainty.

- Documented local legal review before launch in each operating jurisdiction.

# 13. MVP rollout

## Phase 1 — Plan and governance foundation

- Structured employer interview brief.

- Staff sanitisation and approval.

- AI question/rubric drafting and immutable plan versions.

- New event types, usage fields, model configuration, and feature flags.

## Phase 2 — Live voice session

- Candidate disclosure, consent, and device check.

- Short-lived OpenAI session credentials.

- WebRTC voice interview, server timer, bounded tools, and incremental event saving.

- Private candidate-track recording, reconnect handling, and asynchronous-interview fallback.

## Phase 3 — Transcript and human review

- Post-session transcription and question/turn alignment.

- Audio-linked transcript viewer.

- Manual recruiter review and stage transition.

- Transcript-error and incomplete-evidence flags.

## Phase 4 — AI evidence assistance

- Structured question-level evidence and rubric output.

- Human override capture and reason.

- Quality comparison against independent recruiter reviews.

- No automated outcome or ranking.

## Phase 5 — Cost optimisation and broader pilot

- Compare GPT-Realtime-2.1 and GPT-Realtime-2.1 mini on identical recorded scenarios.

- Validate interruption behaviour, question consistency, noisy-network handling, local accents, and role terminology.

- Set p50, p95, and outlier cost monitoring.

- Expand language support only after language-specific review.

# 14. Pilot acceptance criteria

The following are recommended go-live gates, not claims about current performance. The team should set final thresholds after internal dry runs.

| Gate | Required result |
| --- | --- |
| Workflow | Every session is tied to a valid assignment, approved plan version, consent record, and audit trail. |
| Consistency | All candidates receive the same core competencies and approved question snapshots. |
| Safety | Zero protected-trait, emotion-inference, biometric, or autonomous-decision behaviour in the launch evaluation set. |
| Reliability | Completed turns survive reconnection; unrecoverable failures become incomplete_technical. |
| Human control | One hundred percent of pipeline decisions require an authenticated recruiter action. |
| Evidence | Every AI rubric observation links to transcript evidence and an audio timestamp or is marked insufficient_evidence. |
| Cost | The p95 ten-minute session remains within the approved reserve or produces an HQ alert. |
| Security | No permanent API secret reaches the browser; recordings remain private and access-controlled. |
| Auditability | Model, prompt, rubric, plan, user actions, AI events, and actual usage are reconstructable. |

# 15. Recommended product decision

BUILD TARGET Launch a controlled ten-minute browser voice interview using GPT-Realtime-2.1, staff-approved frozen questions, private candidate-track recording, post-interview transcription, evidence-linked AI assistance, and mandatory recruiter review. Budget USD 0.50–0.60 expected API usage and reserve USD 0.75 per full-model interview.

After the full-model pilot is stable, evaluate GPT-Realtime-2.1 mini against the same scenarios. If it preserves instruction following, interruption behaviour, question consistency, and accent handling, the expected API cost can fall to roughly USD 0.17–0.23 per ten-minute interview.

# Authoritative OpenAI sources

- Voice agents guide

- Realtime conversations

- Realtime API cost guide

- GPT-Realtime-2.1 model and pricing

- GPT-Realtime-2.1 mini model and pricing

- Realtime transcription guide

- GPT-4o Transcribe model

- GPT-Realtime-Whisper pricing

- OpenAI Usage Policies